## Slide 1
WWW.POWERSLIDES.COM
PRESENTATION TEMPLATES
Stories worth telling…
Notes: There is a background placeholder in this slide.
To change the images :
Right Click and Select Format Background -> Select FILL -> Picture Or Texture Fill -> Select File...

## Slide 2
PROJECT STATUS
SCOPE | SCHEDULE | COST | RISKS | QUALITY
To upgrade 50 feeders all across the states | The 19 weeks completion period might be exceeded due to funds unavailability | Project cost has been exceeded | Regulatory approval has been granted. Risk is under control | The very high standard that has been set by the management is being deviated from
Off Track
Require Attention
On Track
SPRINT DELIVERABLES
Headline | Start | End | Status | Owner
Mapping | 19 January 2022 | 27 January 2023 | Complete | Wale
Site Visit | 2 February 2022 | 10 February 2023 | Delay | Mark
Pre-Project Report | 15 February 2023 | 19 February 2024 | Complete | Sham
Project Commencement | 1 March 2023 | 19 August 2024 | In progress | Project Team
EXECUTIVE PROJECT STATUS REPORT
POWERSLIDES WWW.POWERSLIDES.COM
1

## Slide 3
PROJECT MANAGER | PERIOD COVER | DATE | PROJECTED DATE
Matthew Dave | Sprint 1 | 19 August 2022 | 19 September 2024
PROJECT NAME
Development of food ordering mobile app
Project End Date
1 July 2024
Project Initiation
Design mobile app screen prototypes
Current timeline position
Milestone 1
Milestone 2
Milestone 3
Key Issues | Status | Owner | Description
Mobile App Scalability | OPEN | Matthew Rice | Mobile Apps Fails Test
User interface | CLOSE | Lan Ben | Upgrade of the UI
Dummy text removal | CLOSE | Jane Liz | Replace dummy text
Project Start Date
1 June 2022
EXECUTIVE PROJECT STATUS REPORT
POWERSLIDES WWW.POWERSLIDES.COM
2

## Slide 4
75%
RATE
Project 1
$8,789
Project 2
$9,212
Project 3
$3,810
Project 4
$8,918
All the projects are within 75% done
Construction of new annex
Implementation of CRM 2.0
Renovation of the convenience room at HQ
Scholarship for university students
1
2
3
Project 1 has a timeline of 37 weeks
PROJECT TIMELINE
Project 2 has a timeline of 5 weeks
PROJECT TIMELINE
Project 3 has a timeline of 7 weeks
PROJECT TIMELINE
Scope
Time
Quality
Cost
EXECUTIVE PROJECT STATUS REPORT
POWERSLIDES WWW.POWERSLIDES.COM
3

## Slide 5
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
PROJECT TIMELINE
01
Excavation
02
Water pipeline
04
Construction
03
Painting
06
Final Inspection
05
Indoor set up
07
Wrap Up
EXECUTIVE PROJECT STATUS REPORT
POWERSLIDES WWW.POWERSLIDES.COM
4

## Slide 6
Project Status Here
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 8.2 | 3.2 | 1.4 | 1.2
Level of completion for each quarter during the project
 | Jan | Feb | Mar | Apr | May
Project Alpha |  |  |  |  | 
Project November |  |  |  |  | 
Project India |  |  |  |  | 
Project Sierra |  |  |  |  | 
PROJECT TIMELINE
Chart: 
| Project Alpha | Project November | Project India | Project Sierra
Series 1 | 4.3 | 2.5 | 3.5 | 4.5
Series 2 | 2.4 | 4.4 | 1.8 | 2.8
Series 3 | 2 | 2 | 3 | 5
EXECUTIVE PROJECT STATUS REPORT
POWERSLIDES WWW.POWERSLIDES.COM
5

## Slide 7
THANK YOU
Do you a need bespoke presentation design service? We can custom create your slides from scratch. Contact us today.
WWW.POWERSLIDES.COM
Notes: There is a background placeholder in this slide.
To change the images :
Right Click and Select Format Background -> Select FILL -> Picture Or Texture Fill -> Select File...